**"Fruit Garden of Moldova" Project
Procurement Plan for the investment project of the Horticulture Viticulture Institute**

|  |  |  |
| --- | --- | --- |
| **Procurement Activity** | **Will be procured** | **Estimated tender launch date** |
| **Civil Works** |   |  |
| Basic Renovation of existing greenhouse | Works | Q3-Q4 2020 |
| Construction of cold storage warehouse (design and supervision) | Works | Q1-Q2 2020 |
| Construction of a (protective) fence (including access gate and security system) for the new vineyard (~20ha) | Works | Q3-Q4 2021 |
| Establish an efficient ventilation system in the virusology laboratory | Works | Q3-Q4 2021 |
| **Agriculture and other machinery** |   |  |
| Tractor and other agriculture machinery | Goods | 8-Sep-2020 |
| Electric forklift for the new warehouse | Goods | Q4 2022 |
| Minibus 18 +1 seats (for workers transportation to new vineyard) | Goods | Q4 2021 |
| **Laboratory Equipment** |   |  |
| Analysis equipment ADC (E180)Analysis equipment Laminar Flow (Zac) - 2 pieces | Goods | Q4 2020 |
| **Establish a new vine plantation** |   |  |
| Rootstock mother plantation (3,16 ha) - begin establishing in 2023 | Works | Q2 2023 |
| Graft pre-propagation plantation (3 ha) - begin establishing in 2022 | Works | Q2 2022 |
| Graft mother plantation (14,28) - begin establishing in 2021 | Works | Q2 2021 |
| Irrigation system for the new vineyard (including pump, pipes etc.) | Works | Q1-Q2 2021 |