**"Fruit Garden of Moldova" Project
Procurement Plan for the investment project of the Center of Excellence in Horticulture and Agriculture from Taul**

|  |  |  |
| --- | --- | --- |
| **Procurement Activity** | **Will be procured** | **Estimated tender launch date** |
| **Civil Works** |   |  |
| Construction of a "Methodical-Didactic Training Center in Horticulture" (design and supervision). | Works | 2021-2022 |
| Construction of a hangar for agriculture machinery (design and supervision). | Works | Q1-Q4 2022 |
| Renovation of a cold store fruits warehouse (design and supervision). | Works | Q1-Q4 2022 |
| **Laboratory Equipment** |   |  |
| Laboratory equipment for „Physico-chemical analyzes of food products” lab. | Goods | Q1-Q4 2023 |
| Laboratory equipment for „Fruits Processing Lab." | Goods | Q1-Q4 2023 |
| **Establishing New Orchards and Agriculture Machinery** |   |  |
| Establish 4,5 ha of fruits orchard | Works | Q1-2022 |
| Establish irrigation system for the new orchard | Works | Q1-Q4 2022 |
| Grubbing up 39 ha of old orchard | Works | Q1-Q4 2022 |
| Agriculture machinery with accesorries (&1 forklift for cold storage) | Goods | Q1-Q4 2021 |